DROPYOURIMAGE

AI Enablement Report for DropYourImage Platform

Model Selection, Cost and Delivery Plan

A feature-by-feature breakdown of the work to be done, the AI models required for each, recommended options with pricing, and an estimated delivery timeline.

Fully API-based architecture — no GPU servers, no self-hosted models, no ML infrastructure.

| Prepared for | Scope | Architecture | Version |
| --- | --- | --- | --- |
| Client — e-commerce imaging programme | 9 platform features, end to end | API-only, existing commercial APIs | v2.0 · August 2026 |

All model prices in this document were verified on 4 August 2026 against vendor and industry pricing pages. Sources are listed in Appendix C. Prices are in USD; the platform's own service pricing is in EUR. Build timelines are engineering estimates, not commitments.

# Executive Summary

The platform turns a human image-retouching bureau into an AI-assisted one. Nine features were reviewed. This document takes each one in turn and answers three questions: what work we will build, which AI models that work needs, and which specific model we recommend and why.

### Architecture constraint — this is a fully API-based solution

No model hosting. No GPU servers. No ML operations. Every AI capability in this plan is delivered by calling an existing commercial API. Nothing is self-hosted, no model weights are deployed, and no GPU infrastructure is required at any point — including for the advanced fabric-accuracy work in Feature 4, which uses a serverless training API rather than our own hardware. The platform runs on ordinary application servers.

### What runs where

| Layer | Where it runs | Infrastructure needed |
| --- | --- | --- |
| AI vision, generation, copy | Third-party APIs (Google, OpenAI, Anthropic) | None — pay per call |
| Background removal / cut-outs | Third-party API (Photoroom or Clipdrop) | None — pay per call |
| Fabric-accurate recolouring (phase 2) | Serverless model API (fal.ai) | None — pay per call |
| Measurement: sharpness, colour delta-E, crop | OpenCV and colour-science libraries in our backend | Standard CPU app server |
| PSD parsing and validation | Library in our backend, or Adobe's API | Standard CPU app server (RAM, not GPU) |
| Application, database, dashboards | Our backend | Standard cloud hosting |

### The single most important finding

Most of this is not an LLM problem. Four of the six image-quality rules — sharpness, background purity, crop alignment and colour accuracy — are deterministic computer vision and colour science. They are measured, not judged. The entire PSD layer-check feature is file parsing with no AI at all. Sending this work to a vision model would be both slower and roughly 50x more expensive than needed. We use AI models only where genuine judgement is required.

### What this means commercially

•   Inference is cheap. At 1.2 million images per year, total AI inference cost for the quality engine is approximately USD 720–2,600 per year.

•   Generation is high-margin. Roughly 97% gross margin on generated assets — a 14-asset pack costs about USD 1.20 to produce and is priced at EUR 46.70.

•   The real spend is the build. The cost and the risk are in engineering and in proving quality accuracy, not in API bills.

•   Zero infrastructure cost. Costs scale purely with usage, with nothing to provision, patch, capacity-plan or depreciate. Every AI capability is a metered API call.

### Recommended core model stack

| Layer | Recommended model | Used by features |
| --- | --- | --- |
| Image quality / vision judgement | Gemini 3 Flash | 1, 3, 4, 5 |
| Customer-facing copy | Claude Sonnet 5 | 6 |
| Image generation and editing | Gemini 3.1 Flash Image (Nano Banana) | 3, 4 |
| Generation fallback engine | OpenAI GPT Image 2 | 3, 4 |
| Escalation / disputed decisions | Claude Opus 5 | 1, 9 |
| Cut-outs and segmentation | Photoroom Remove Background API | 1, 3 |
| Fabric-accurate recolouring (phase 2) | fal.ai FLUX LoRA API (serverless) | 4 |
| Measurement, parsing, analytics | No model — engineered code | 1, 2, 4, 7, 8 |

### How to read each feature section

•   What the feature does — in plain language.

•   Tasks we will build — the concrete engineering work.

•   What each task needs — whether it requires an AI model, and which kind.

•   Model options — the candidates with real prices.

•   Our recommendation — one clear choice, with the reason.

•   Running cost and build time for that feature.

CORE FEATURE · HIGHEST VALUE

# 1.  AI Quality Copilot

The quality gate for every image that enters production. A batch is uploaded, scored automatically against that client's own rules, and split three ways: auto-passed straight to delivery, routed to a retoucher, or escalated for reshoot. A confidence threshold controls how much the AI absorbs and how much reaches a human. Every human decision is recorded and feeds back into the rules.

### Tasks we will build

1.  Batch ingest and scoring pipeline — accept a batch, queue it, score every image, report progress

2.  Six-rule scoring engine — sharpness 0.20, background 0.18, shadow 0.16, colour 0.22, angles 0.14, crop 0.10 — weighted into a single 0–100 score

3.  Confidence threshold routing — auto-pass / review / reject bands that re-calculate live as the threshold moves

4.  Issue detection and explanation — name the broken rule, quantify the miss, and write the suggested correction

5.  Reviewer workspace — side-by-side review drawer with approve / retouch / escalate decisions

6.  Audit trail and feedback loop — write every decision back so the same issue is caught earlier next time

7.  Evaluation harness — a labelled ground-truth set so the auto-pass rate can be trusted and reported

### What each task needs

| # | Task | Approach | AI model needed? |
| --- | --- | --- | --- |
| 1 | Sharpness threshold | OpenCV — Laplacian variance on edges | No — measured |
| 2 | Background purity | Histogram and tone-drift analysis | No — measured |
| 3 | Crop and alignment | Contour centroid vs frame centre | No — measured |
| 4 | Shadow consistency | Alpha / opacity analysis vs client preset | No — measured |
| 5 | Colour match to master | ICC profiles + CIEDE2000 delta-E | No — measured |
| 6 | Required angle coverage | Understand what the photo shows | Yes — vision model |
| 7 | Retouch defects and composition | Judgement: texture loss, uneven spacing, artefacts | Yes — vision model |
| 8 | Issue explanation and suggested fix | Natural-language output | Yes — same call |
| 9 | Subject cut-out / masking | Segmentation network | Yes — specialist |

### Model options — vision judgement (tasks 6, 7, 8)

| Model | Provider | Cost per image | Why / fit |
| --- | --- | --- | --- |
| Gemini 3 Flash | Google | ≈ $0.0012 ($0.0006 batch) | Best price at volume. Strong image understanding. Batch API halves it. Clear winner for a per-image gate. |
| Claude Haiku 4.5 | Anthropic | ≈ $0.0043 | 3.5x the cost. Worth keeping as a second-opinion engine on disputed images. |
| Gemini 3.1 Pro | Google | ≈ $0.009 | Better reasoning. Reserve for hard categories, not the default path. |
| Claude Sonnet 5 | Anthropic | ≈ $0.013 | Excellent quality, 10x the price. Not justified for routine scoring. |
| Claude Opus 5 | Anthropic | ≈ $0.021 | Use only for escalations and for authoring new client rule sets. |

### Model options — segmentation and cut-outs (task 9)

Cut-outs are not needed on every image — only on the jobs that sell them (Detach, Freestanding, Packshots). Cost applies per cut-out, not per image scored.

| API | Provider | Cost per image | Why / fit |
| --- | --- | --- | --- |
| Photoroom Remove Background API | Photoroom | $0.02 (Basic plan) | Recommended. Cheapest credible commercial API, benchmarks strongly on product photography, which is exactly this use case. Against a EUR 0.69 Detach service, margin is unaffected. |
| Clipdrop Remove Background | Stability AI | $0.07–$0.09 | Solid quality; a reasonable second source if Photoroom quality slips on a particular product category. |
| remove.bg | Canva | $0.20 | Best-known name and very reliable, but 10x Photoroom. Hard to justify at this volume. |
| Gemini 3.1 Flash Image / GPT Image 2 | Google / OpenAI | $0.03–$0.07 | Can cut out as part of an edit. Useful when the cut-out and a background replacement happen in one step — saves a call. |

Recommendation: Gemini 3 Flash via the Batch API for all vision judgement, and the Photoroom API for cut-outs. Keep Claude Opus 5 wired in on the escalation path only. Critically — do NOT route the five measurable rules through any model or any API; they are computed in our own backend with OpenCV and colour-science libraries, which is more accurate, instant, and carries no per-call cost. That code needs CPU only, never a GPU.

QUICK WIN · LOWEST COST

# 2.  PSD Layer-Structure Checks

Layered PSD deliverables are validated the moment they are uploaded — before a retoucher ever opens the file. Template problems are sent back to the client instead of entering production, which is where most PSD rework originates. Flat images skip this stage entirely.

### Tasks we will build

1.  PSD parser and preview generator — read 400–650 MB layered files, flatten a preview, extract structure

2.  Layer naming convention check — groups must match PROD / SHADOW / BG / PATH

3.  Required groups check — product, shadow, background and clipping path present

4.  Stray and empty layer detection — hidden test layers and empties flagged

5.  Clipping path validation — closed vector path with correct winding direction

6.  Colour profile check — Adobe RGB (1998), 8-bit embedded

7.  Auto-fix routine — rename, remove strays, re-embed profile automatically

8.  Client-facing rejection report — so the file goes back, not into production

### What each task needs

| # | Task | Approach | AI model needed? |
| --- | --- | --- | --- |
| 1 | Read and parse the PSD | psd-tools (Python) or Photoshop C++ SDK | No |
| 2 | Layer naming | String and pattern matching on the layer tree | No |
| 3 | Required groups | Tree traversal | No |
| 4 | Stray / empty layers | Pixel-count and visibility inspection | No |
| 5 | Clipping path validity | Vector path geometry check | No |
| 6 | Colour profile | ICC header read | No |
| 7 | Auto-fix | Scripted file rewrite | No |

### Model options

| Option | Provider | Cost | Why / fit |
| --- | --- | --- | --- |
| No AI model — psd-tools library in our backend | In-house | Standard CPU compute | Recommended. Every check here is a factual property of the file. Code gives a 100% correct, instant, explainable answer. This is a normal Python library on an ordinary app server — no GPU and no model deployment of any kind. |
| Adobe Photoshop API (Firefly Services) | Adobe | ≈ $0.15 per call, ~$1,000/mo minimum | Fully managed alternative if we would rather not handle large PSD files ourselves. Accurate, but the enterprise minimum and per-call cost are hard to justify against a free library. |
| Vision model on a flattened preview | Any | $0.001–0.02 per file | Would guess at facts we can read directly. Slower, costlier, less accurate. Not recommended. |
| Optional: Gemini 3 Flash for the report wording | Google | ≈ $0.0005 | Purely cosmetic — to phrase the client rejection email. Genuinely optional. |

Recommendation: Build this with the psd-tools library in our own backend and no AI model at all. The only infrastructure note: 400–650 MB layered files need adequate RAM on the worker that opens them, which is a memory sizing question, not a GPU one. This is the cheapest feature to deliver and one of the highest-value, because it stops rework before it starts — we suggest shipping it in the first release.

HIGHEST REVENUE UPSIDE

# 3.  Generative Commerce Studio

One approved master photograph is expanded into a full set of commerce-ready assets — PDP crops, lifestyle scenes, social creative, campaign banners and marketplace exports — without a new photo shoot. Every generated asset is quality-scored and must be approved before it becomes billable. In the prototype, one photograph produces 14 assets worth EUR 46.70, against an avoided shoot cost of EUR 1,850.

### Tasks we will build

1.  Style-profile conditioning — lock generation to the client's approved look, per account

2.  Format templates — PDP 1:1, lifestyle 4:5, social 4:5, banner 3:1, marketplace pack

3.  Product-fidelity generation — the product must stay identical; only the scene changes

4.  Automatic QC on every output — reuse the Copilot rules before anything is billable

5.  Approve / regenerate workflow — per-asset human sign-off

6.  Billing gate — only approved assets are charged

7.  Layered PSD delivery option — assemble editable output, not just flat files

### What each task needs

| # | Task | Approach | AI model needed? |
| --- | --- | --- | --- |
| 1 | Generate scene variants | Reference-conditioned image editing | Yes — image gen |
| 2 | Preserve exact product identity | Subject-locked generation + masking | Yes — image gen |
| 3 | Crop / reframe to each format | Deterministic compositing | No |
| 4 | Safe-area and copy-space validation | Geometry rules | No |
| 5 | QC score per generated asset | Vision model + colour metrics | Yes — vision |
| 6 | Layered PSD assembly | Scripted file build | No |

### Model options — image generation

| Model | Provider | Cost per image | Why / fit |
| --- | --- | --- | --- |
| Gemini 3.1 Flash Image (Nano Banana) | Google | $0.067 @ 1K ($0.045–0.151) | Best balance of price and product fidelity for reference-driven edits. Our recommended default engine. |
| OpenAI GPT Image 2 | OpenAI | $0.005–$0.211 by tier | Recommended as the second engine. Route to it when Gemini misses tolerance — different failure modes give better overall yield. |
| Gemini 3 Pro Image | Google | $0.134 (1K/2K) · $0.24 (4K) | Reserve for campaign banners and 4K hero crops where quality justifies 2x. |
| Gemini 3.1 Flash Lite Image | Google | $0.0336 @ 1K | Cheapest tier — good enough for the marketplace pack and thumbnails. |
| OpenAI GPT Image 1.5 | OpenAI | $0.009–$0.20 | Lower-cost OpenAI option. Note GPT Image 1 retires 23 Oct 2026. |
| Imagen 4 | Google | $0.02 / $0.04 / $0.06 | Strong text-to-image but weaker at 'keep this exact product'. Not suited. |
| FLUX.2 via fal.ai | fal.ai (serverless API) | ≈ $0.03–0.05 per image | Fully hosted API — no GPU on our side. Worth benchmarking as a third engine; strong at structure-preserving edits. |

Recommendation: A two-engine routing design. Generate on Gemini 3.1 Flash Image, score the result with our own colour metrics and Gemini 3 Flash, and automatically retry on GPT Image 2 when the score misses tolerance. This raises first-pass yield well above either engine alone and protects against a single vendor's price or policy changes.

### Unit economics per 14-asset pack

| Line | Calculation | Cost |
| --- | --- | --- |
| Generation | 14 assets x $0.067 | $0.94 |
| QC on each asset | 14 x $0.0006 | $0.01 |
| Regeneration allowance | 25% retry rate | $0.24 |
| Total cost of goods |  | ≈ $1.20 |
| Sold for | Per the platform's own pricing | EUR 46.70 |
| Gross margin |  | ≈ 97% |

HIGHEST TECHNICAL DIFFICULTY

# 4.  AI Colorway Factory

A product is photographed once. Its texture, shadow and stitching are extracted and re-applied across a full swatch set, producing every colour variant as a same-day deliverable. Each variant is measured against the supplied physical reference and given a Colour Accuracy Score; anything below the tolerance is routed to a human editor rather than shipped.

### Tasks we will build

1.  Texture, shadow and stitching extraction from the master

2.  Structure-locked recolouring — the geometry must not move, only the colour

3.  Pantone and reference-swatch ingestion — including physical reference matching

4.  Colour Accuracy Score — delta-E measured against the supplied reference

5.  Tolerance slider and auto-approve routing — above tolerance ships; below it goes to an editor

6.  Editor review queue with the specific reason attached

7.  Batch generation across a full swatch set

### What each task needs

| # | Task | Approach | AI model needed? |
| --- | --- | --- | --- |
| 1 | Extract texture and stitching map | Structure extraction / depth+edge | Yes — vision |
| 2 | Recolour while holding structure | Image editing with structural conditioning | Yes — image gen |
| 3 | Colour Accuracy Score / delta-E | CIEDE2000 against the reference swatch | No — measured |
| 4 | Auto-approve vs route to editor | Threshold logic | No |
| 5 | Fabric-specific failure detection | Pile direction, saturation range judgement | Yes — vision |

### Model options

| Model | Provider | Cost per variant | Why / fit |
| --- | --- | --- | --- |
| Gemini 3.1 Flash Image (Nano Banana) | Google | $0.067 @ 1K | Recommended for phase 1. Handles reference-guided recolouring well and requires no ML operations from us. |
| OpenAI GPT Image 2 | OpenAI | $0.005–$0.211 | Second engine on the same routing logic as Feature 3. |
| fal.ai FLUX LoRA — hosted training and inference | fal.ai (serverless API) | Training ≈ $2 per client fabric; then ≈ $0.03–0.05 per image | Recommended for phase 2, and it needs no hardware from us. fal.ai trains and hosts the LoRA behind an API. A LoRA tuned on a client's own fabrics will beat any general-purpose API on boucle and velvet — the exact materials in this catalogue. |
| Gemini 3 Pro Image | Google | $0.134 | Fallback for variants that fail tolerance twice. |
| Classical colour transfer (no AI) | In-house, CPU only | ≈ $0 | Works for flat, matte products. Fails on textured fabric — keep as a fast path for simple SKUs only. |

Recommendation: Start on Gemini 3.1 Flash Image to reach market quickly, and measure first-pass accuracy per material type. Where a client has high volume in one difficult fabric, train a dedicated LoRA for that fabric through fal.ai's hosted training API — a one-off cost of roughly $2 per fabric, with no GPU server and no model deployment on our side. Always report the measured delta-E, never a model's own opinion of its accuracy.

SALES ENABLEMENT

# 5.  Smart Brief + Quote Engine

A prospect drops three to five reference images. The system classifies the product categories and complexity, recommends the right services, and produces an indicative monthly quote that an account manager can send immediately.

### Tasks we will build

1.  Sample-image upload and classification

2.  Category detection — furniture, lighting, packaged goods, apparel and so on

3.  Complexity scoring — drives the recommended service mix

4.  Quote calculator — volume x base rate x turnaround uplift x PSD handling factor, plus packages

5.  Service recommendation engine — which packages to propose and why

6.  Quote hand-off to the account manager

### What each task needs

| # | Task | Approach | AI model needed? |
| --- | --- | --- | --- |
| 1 | Classify categories from images | Vision model, one call for the set | Yes — vision |
| 2 | Assess complexity | Vision model, same call | Yes — same call |
| 3 | Calculate the quote | Deterministic pricing formula | No |
| 4 | Recommend services | Rules mapped from the classification | No |

### Model options

| Model | Provider | Cost per brief | Why / fit |
| --- | --- | --- | --- |
| Gemini 3 Flash | Google | ≈ $0.005 | One call covers 3–5 images. Volume here is tiny (a few hundred quotes a month), so cost is irrelevant and speed matters. Recommended. |
| Claude Sonnet 5 | Anthropic | ≈ $0.05 | Better reasoning about an ambiguous product mix. Affordable at this volume if classification accuracy proves to be a problem. |
| Claude Haiku 4.5 | Anthropic | ≈ $0.02 | Adequate alternative. |
| A custom-trained classifier | Would require hosting | — | Explicitly ruled out. It would need infrastructure we are not deploying, and the volume — a few hundred quotes a month — never justifies it. |

Recommendation: Gemini 3 Flash. The quote arithmetic itself must stay in code — never let a language model calculate a price it will present to a customer. The model classifies; the code prices.

FASTEST PAYBACK

# 6.  AI Metadata & Listing Pack

For every delivered image, generate the product title in three tones (editorial, functional, SEO-led), accessibility-compliant alt text, and channel tags — then push directly into the client's PIM. The prototype claims 4.2 seconds per image against roughly six minutes written by hand, at EUR 0.18 billable per listing pack.

### Tasks we will build

1.  Image-to-attribute extraction — material, colour, dimensions, style cues

2.  Three-tone title generation — editorial, functional, SEO-led

3.  Alt-text generation — written to accessibility standards, not keyword-stuffed

4.  Tag and keyword generation

5.  Channel formatting — Shopify, Amazon, Google Shopping field rules

6.  JSON / CSV export and Akeneo / Salsify connectors

7.  Human review flag — the reviewed field must mean something

### What each task needs

| # | Task | Approach | AI model needed? |
| --- | --- | --- | --- |
| 1 | Read attributes from the image | Vision model | Yes — vision |
| 2 | Write titles in three tones | Language model, quality-sensitive | Yes — text quality |
| 3 | Write alt text | Language model, accessibility rules | Yes — same call |
| 4 | Channel field limits and validation | Deterministic rules | No |
| 5 | PIM export and sync | API connectors | No |

### Model options

| Model | Provider | Cost per listing | Why / fit |
| --- | --- | --- | --- |
| Claude Sonnet 5 | Anthropic | ≈ $0.013 ($0.009 at intro rate) | Recommended. This is the only customer-facing copy in the platform — it reaches shoppers and search engines. Copy quality justifies the premium, and it is still comfortably inside the EUR 0.18 price. |
| Gemini 3 Flash | Google | ≈ $0.0012 | 10x cheaper and perfectly usable. The right choice if margin pressure at very high volume outweighs copy polish. |
| Claude Haiku 4.5 | Anthropic | ≈ $0.0043 | Solid middle option. |
| Gemini 3.1 Pro | Google | ≈ $0.009 | Comparable alternative to Sonnet 5. |
| Claude Opus 5 | Anthropic | ≈ $0.021 | Overspecified for routine listings. Useful for building the per-client tone-of-voice templates once, not per image. |

Recommendation: Claude Sonnet 5 as the default, with Gemini 3 Flash configurable per client for high-volume, low-margin accounts. We suggest running both on a sample of 500 real SKUs during the build and letting the client's merchandising team pick blind — this is a taste decision, not a technical one.

PROVES THE WHOLE CASE

# 7.  Image Performance Intelligence

Connects Shopify, GA4 and the returns feed, and attributes commercial performance back to the image treatment that produced each asset. This is what turns image production from a cost line into a measurable revenue lever — the prototype reports +11.4% conversion lift and a 2.1% reduction in returns.

### Tasks we will build

1.  Shopify, GA4 and returns-feed connectors

2.  Asset-to-treatment attribution model — every live asset traced to the treatment that made it

3.  Conversion and return-rate analysis against a plain-packshot baseline

4.  A/B test framework for image treatments

5.  30 / 90-day reporting views

6.  Statistical significance handling — so we do not report noise as a lift

### What each task needs

| # | Task | Approach | AI model needed? |
| --- | --- | --- | --- |
| 1 | Data ingestion | API connectors and ETL | No |
| 2 | Attribution | Data joins on asset identifiers | No |
| 3 | Lift and return-rate calculation | SQL and statistics | No |
| 4 | A/B significance testing | Classical statistics | No |
| 5 | Written insight summaries (optional) | Language model over the results | Optional |

### Model options

| Option | Provider | Cost | Why / fit |
| --- | --- | --- | --- |
| No AI model for the analytics | In-house | Compute only | Recommended. Numbers a client will act on must be reproducible and auditable. A language model must never compute a reported metric. |
| Gemini 3 Flash for narrative summaries | Google | ≈ $0.002 per report | Optional and genuinely useful — turns the numbers into a readable monthly commentary. It reads results; it does not calculate them. |
| Claude Sonnet 5 for client-facing commentary | Anthropic | ≈ $0.02 per report | Worth it if the commentary goes directly to the client's marketing team. |

Recommendation: Build the analytics with no model at all. Add Gemini 3 Flash purely to write the monthly narrative on top of already-computed figures. The strict rule: the model may describe a number, never produce one.

ACCOUNT / COMMERCIAL VIEW

# Appendix A — Consolidated Cost Summary

Costs below use the platform's own stated volumes: 1.2 million images per year for quality control, and the 4,000 images per month scenario shown in the quote engine.

### Annual AI spend at 1.2 million images

| Component | Model | Unit cost | Annual cost |
| --- | --- | --- | --- |
| Measured rules (5 of 6) | None — code | $0 | $0 |
| Vision judgement, batch | Gemini 3 Flash | $0.0006 | ≈ $720 |
| same, if Claude Haiku 4.5 chosen | Claude Haiku 4.5 | $0.0021 | ≈ $2,600 |
| same, if Claude Sonnet 5 chosen | Claude Sonnet 5 | $0.0065 | ≈ $7,800 |
| PSD structure checks | None — code | $0 | $0 |
| Cut-outs, ~15% of images | Photoroom API | $0.02 | ≈ $3,600 |
| Analytics and dashboards | None — code | $0 | $0 |
| GPU / model hosting | Not applicable — API only | $0 | $0 |

Headline: Against the platform's claimed EUR 88,000 annual labour saving, the total AI bill for the quality engine is roughly USD 4,300 a year on the recommended stack — and there is no infrastructure cost at all, because nothing is self-hosted. Model pricing is not a material cost driver in this business case; engineering and quality assurance are.

The cut-out line assumes roughly 15% of images require a cut-out, matching the share of services in the catalogue that sell one (Detach, Freestanding, Packshots). Adjust to the client's actual service mix.

### Per-unit economics of the revenue features

| Feature | Unit | Our cost | Sold for | Margin |
| --- | --- | --- | --- | --- |
| Generative Commerce Studio | 14-asset pack | ≈ $1.20 | EUR 46.70 | ≈ 97% |
| AI Colorway Factory | 8 variants | ≈ $0.55 | EUR 8.50–9.40 | ≈ 94% |
| Metadata & Listing Pack | 1 listing | ≈ $0.013 | EUR 0.18 | ≈ 93% |
| Quality Copilot | 1 image | ≈ $0.0006 | Bundled in EUR 0.42/image | — |

At the 4,000 images per month scenario that produces the EUR 2,416 quote, total model spend is under EUR 40 per month.

# Appendix B — Assumptions, Caveats and Sources

### How the per-image cost was calculated

•   One image at approximately 1,024 pixels consumes roughly 1,100–1,600 tokens of input.

•   The client rules prompt adds roughly 800 input tokens and is cached between calls.

•   Structured output is roughly 350 tokens.

•   Total: approximately 2,500 input and 350 output tokens per image.

•   Batch processing halves both input and output pricing on Google and Anthropic. Quality control is inherently batch work, so batch pricing is the figure used.

### Important caveats

•   All prices are USD as published on 4 August 2026. The platform's service pricing is in EUR; no exchange rate has been applied.

•   Model pricing changes frequently and third-party pricing pages can lag official vendor pages. We recommend re-confirming directly with each vendor before any of these figures enter a contract.

•   The Claude Sonnet 5 introductory rate of $2.00 / $10.00 per million tokens is stated to end on 31 August 2026, after which the standard $3.00 / $15.00 applies. Feature 6 costs are shown at the standard rate.

•   OpenAI GPT Image 1 is scheduled to retire on 23 October 2026. New work should target GPT Image 1.5 or GPT Image 2.

•   Every figure in the reviewed prototype — the scores, the +11.4% conversion lift, the EUR 88,000 saving, the 1.8 minutes saved — is demonstration data held in the application's source. These are illustrative targets, not measured results. The commercial case depends on establishing the real numbers during the pilot.

•   Timelines are engineering estimates based on the described team shape. They are not delivery commitments and will need re-basing against the actual team and the client's integration environment.

•   Adobe's Photoshop API is listed for completeness only. It carries an approximately $1,000 per month enterprise minimum and is quoted directly by Adobe; it is not part of the recommended stack.

•   Background-removal and serverless-inference pricing is taken from vendor and comparison pages and varies by plan tier and committed volume. Both Photoroom and fal.ai should be approached for volume pricing before contracting.

### Pricing sources

•   Gemini Developer API pricing — ai.google.dev/gemini-api/docs/pricing

•   Gemini image generation pricing — aifreeapi.com/en/posts/gemini-image-generation-api-pricing

•   OpenAI image generation pricing — aifreeapi.com/en/posts/openai-image-generation-api-pricing

•   GPT Image 2 pricing — unifically.com/blogs/gpt-image-2

•   Gemini vs OpenAI image cost analysis — intuitionlabs.ai/articles/ai-image-generation-pricing-google-openai

•   Gemini API pricing breakdown — benchlm.ai/google/api-pricing

•   Claude model pricing — Anthropic Claude API published rates, as at 24 June 2026.

•   Photoroom Remove Background API pricing — docs.photoroom.com/remove-background-api-basic-plan/pricing

•   Background removal API comparison — fapihub.com/blog/background-removal-api-comparison-2026

•   fal.ai FLUX and LoRA training pricing — fal.ai/flux-2 and fal.ai/models/fal-ai/flux-lora-fast-training

•   Adobe Photoshop API pricing — sudomock.com/blog/adobe-photoshop-api-pricing-2026

Prepared from a full technical review of the deployed prototype at clinquant-narwhal-e5c790.netlify.app, including its application source, rule weightings, pricing formulas and sample data.